## Slide 1: Bank Of Montreal Presentation
By Group 2

## Slide 2: Agenda
BMO aims to spearhead its Digital Transformation Acceleration program by leveraging data analytics and modern technological solutions.
Key objectives include cost reduction in operations and IT, enhancement of digital capabilities, improved operational efficiency, elevated customer satisfaction, and sustained competitiveness.
Notable achievements and initiatives include significant acquisitions, advancements in digital-first capabilities, and recognition for innovative digital experiences.

## Slide 3: Team Introduction
Om Patel
(Project Leader)
Responsible for project completion and competitive analysis.
Harmanpreet Singh
(Assistant Manager)
Overseeing company overview and market analysis.
Dave Deva
(Team Leader)
Responsible for the creation of Team Contracts and task allocation.
Froyd Tandon D Cruz Francis
(Business Analyst)
Developing the RACI Matrix.
Dikshita Jain (Research Analyst)
Conducting SWOT Analysis.
Vijaybharathy Palani
(Business Analyst)
Analyzing organizational structure.
Urvish Soni
(Business Analyst)
Creating team chart and defining roles.

## Slide 4: Executive Summary
Problem Statement:
Bank of Montreal (BMO) faces challenges in adapting to the rapidly evolving digital landscape of the financial industry.
Operational and IT costs are escalating, while customer expectations for seamless digital experiences are increasing.
Solution:
Our project aims to lead BMO's Digital Transformation Acceleration program.
By leveraging data analytics and contemporary technological solutions, we intend to streamline operations, reduce costs, and enhance digital capabilities.
The goal is to deliver exceptional customer experiences, maintain competitiveness, and drive sustainable growth in the digital era.

## Slide 5: Organization/Enterprise Summary
Mission
Financial Performance (October 2023)
Gross Profit: $23.131 billion (11.67% decrease from the previous year)
Operational Profit: $1.585 billion (68.71% decrease from the previous year)
Expenditure on IT and Operations: $46.137 billion (121.32% increase from the previous year)
Market Capitalization (January 2024)
Strategic Initiatives:
Acquisitions to enhance digital capabilities and client experiences.
Focus on innovative digital offerings and customer satisfaction.
Dedicated to delivering exceptional customer experiences and defining excellence in banking service.
$68.85 billion (World's 235th most valuable company)

## Slide 6: Swot analysis
Strengths:
Strong brand recognition and reputation in the financial industry.
Diversified product portfolio including banking, wealth management, and capital markets services.
Successful acquisitions to enhance digital capabilities and expand market reach.
Weaknesses:
Decreasing operational and IT profitability indicating potential inefficiencies.
Relatively lower digital growth compared to competitors.
Vulnerability to economic downturns due to reliance on traditional banking services.
Opportunities:
Growth opportunities in emerging markets through strategic expansions and acquisitions.
Increasing demand for digital banking services providing opportunities for innovation and growth.
Potential for strategic partnerships and collaborations to enhance market presence.
Threats:
Intense competition from other major banks and fintech companies.
Regulatory changes and compliance requirements impacting operational costs.
Cybersecurity threats and data privacy concerns posing risks to customer trust and brand reputation.

## Slide 7: Project Opportunity
Opportunity Identified:
Benefits:
Enhanced customer engagement and satisfaction through tailored financial guidance and seamless user experience.
Increased competitiveness in the digital banking by offering cutting-edge features and functionalities.
Potential for revenue growth through increased adoption of digital banking services and cross-selling opportunities.
The team has identified an opportunity to enhance BMO's digital banking platform to meet customers' evolving needs and preferences.

## Slide 8: Project Scope
This ITBA capstone project aims to conduct a competitive and detailed financial analysis of the BMO consultant’s client, the Bank of Montreal.
The study will cover various factors, including earnings expenditures on IT and operations, ability, market share, current strategy, initiatives, competitive analysis, organizational and executive team structure, and overall corporate and IT mission and visions.
The following project also focuses on eight significant points.
Accuracy in the relevance
Scope expectations
Insightful analysis
Clarity and professionalism
Data compliances
Timely submission
Stakeholder satisfaction
Actionable recommendations

## Slide 9: Project Charter
Project title: Improving IT and Operations
Project Estimation date: January 8, 2024- April 14, 2024
Goal and objectives:
Enhance Efficiency in IT and Operations
Reduce operation costs by 50% from the previous year.
Ensure budget safety, time, and cost throughout the project.
Approach:
Analize the market trends and customer expectations
Improvement with better strategies.
Apply innovative ideas.

## Slide 10: Business and Solution Requirements
Methodology:
Hybrid approach integrating traditional and agile methodologies for adaptability and comprehensive documentation.
Documentation Formality:
Adherence to rigorous documentation standards using industry-standard templates for clarity and consistency.
Deliverables:
Reports on financial analysis, market and competitive analyses, organizational structures, SWOT analysis, and project opportunities.
Activities:
Financial status analysis, market share assessment, competitive analysis, strategic initiative review, organizational examination, and vision understanding.
Involvement:
Roles and responsibilities designated through the RACI chart for clarity and accountability.
Plan of Work:
Phases including initiation, planning, execution, monitoring and controlling, and closing with estimated timeframes.

## Slide 11: Current "As-Is" Process Design
Data Collection | Data Storage | Data Processing | Data Analysis | Data Access | Security Measures | Reporting and Decision-Making
Sources: Client transactions Account activities Market data Methods: Manual entry Automated processes Third-party interfaces | Location: On-premises servers Databases Challenge: Fragmented storage across departments | Tasks: Sorting Filtering Organizing Methods: Data cleansing Normalization Tools: Batch processing Manual interventions | Tools: Analytical software Methods: Static reports Queries Users: Specialized teams Analysts | Control: Roles Permissions Process: Manual approval Retrieval | Protocols: Firewalls Access control User authentication Practices: Regular security audits | Outputs: Reports Dashboards Basis: Past data Established metrics Insight: Minimal real-time insights

## Slide 12: Solution Options and Evaluation
Solution Options Investigated:
Do-Nothing Solution
Hardware and Software Product Implementation with Enhanced Data Management
Outsourcing Data Management and Analysis Activities
Migration to Cloud-Based Data Management Solutions
Evaluation Criteria:
Cost:
Consideration of one-time payments and continuous running costs.
Potential financial benefits or return on investment.
Effect on Business Objectives:
Alignment with BMO's aims and objectives.
Enhancement of competitive advantage, customer satisfaction, and efficiency.
Utilization of Resources:
Requirement for both external and internal resources.
Specific skills and knowledge needed for implementation and maintenance.
Risk:
Hazards related to data security, implementation, regulation adherence, and dependence on external sources.
Implementation Readiness:
Viability considering BMO's existing resources and limitations.
Preparedness to address challenges and obstacles during execution.

## Slide 13: Selected Solution and Justification
Alignment with BMO's Current Trajectory:
BMO is already undergoing a multi-year migration to cloud technology.
Reinforces the commitment to leveraging cloud capabilities for better data management and analysis.
Cost Optimization:
One-time migration expenditure and cloud service subscription-based pricing.
Potential for long-term financial benefits and cost optimization.
Impact on Business Objectives:
High potential for enhancing competitive advantage, customer satisfaction, and operational efficiency.
Aligns with BMO's strategic aims and objectives.
Scalability and Accessibility:
Cloud-based solutions offer scalability to accommodate BMO's evolving data management needs.
Enhanced accessibility facilitates seamless data access and analysis across multiple locations.
Mitigation of Risks:
Migrating to a reputable cloud service provider mitigates risks related to data security and regulatory compliance.
Reduces dependency on internal resources and enhances resilience against potential disruptions.

## Slide 14: Major Risks and Mitigations
Risk 1: Data Security and Privacy Concerns
Implement robust encryption protocols to safeguard sensitive data.
Conduct regular security audits and penetration testing to identify vulnerabilities.
Ensure compliance with data privacy regulations such as GDPR and CCPA.
Risk 2: Implementation Challenges and Delays
Develop a comprehensive implementation plan with clear milestones and deadlines.
Allocate sufficient resources and expertise for smooth execution.
Regularly monitor progress and address any issues promptly to prevent delays.
Risk 3: Dependence on External Service Providers
Conduct thorough vendor assessments to ensure reliability and expertise.
Establish service level agreements (SLAs) with defined performance metrics.
Maintain open communication channels and periodic reviews to address any issues.
Risk 4: Data Migration Issues
Conduct thorough data analysis and cleansing before migration.
Implement backup and recovery mechanisms to minimize data loss.
Perform extensive testing to identify and resolve any migration-related issues before full deployment.
Risk 5: Resistance to Change and Adoption Challenges
Provide comprehensive training and support to employees to facilitate adoption.
Communicate the benefits of the new system and its impact on workflows.
Solicit feedback and address concerns to promote buy-in and minimize resistance.

## Slide 15: Test Strategy
Test Environment:
Setup Requirements: Mirror of production environment with migrated test data.
Backup and Restore Strategy: Ensures data integrity and availability.
Testing Tools:
Automation Tools: Selenium for web interface testing, JMeter for performance testing.
Test Management Tools: JIRA for test case management and defect tracking.
Release Control:
Version Control: Manages code deployments across environments for traceability.
Risk Analysis:
Mitigation strategies for potential risks such as data loss, security breaches, and integration failures.
Review and Approvals:
Regular review meetings with stakeholders.
Final sign-off from Business Owners, IT Security, and Compliance Teams after successful UAT.

## Slide 16: Test Strategy
Specific Test Activities:
Data Migration Testing: Ensuring accurate data transfer.
Security Testing: Validating encryption and access controls.
Performance Testing: Assessing system behavior under peak loads.
UAT: End-user testing to ensure operational needs are met.
Handling Defects:
Defect Tracking: Utilizing JIRA for recording and managing defects.
Retesting and Regression Testing: Ensuring issues are resolved and no new issues are introduced.
Sign-offs Required:
QA Lead and Project Sponsor sign-offs at key milestones.

## Slide 17: Implementation Strategy
The implementation strategy for the BMO Cloud-Based Data Management Solution is designed to ensure a smooth transition to the new system while maximizing efficiency and minimizing disruptions.
Scope & Objective:
Enhance and modernize BMO's data management capabilities through the implementation of a cloud-based system.
Implementation Overview:
Transition current data management systems to a scalable, cloud-based platform.
Incorporate state-of-the-art analytics and security protocols to support BMO's digital transformation goals.
Focus on improved data accessibility, security, and analytics capabilities across the organization.
Introduction
Implementation Schedule:
Phased Approach: Gradual migrations to minimize disruptions.
Big Bang for Specific Features: Simultaneous rollout of critical features.
Backout Strategy: Plan for reverting to previous systems if necessary.
Implementation Support:
Dedicated Helpdesk: Providing continuous technical support.
Training Programs: Ensuring employees are equipped to use the new system effectively.
Change Management Team: Facilitating adoption and addressing concerns.

## Slide 18: Implementation Strategy
Technical Training: IT staff trained on system maintenance, security, and troubleshooting.
Operational Training: End-users trained on system interface and functionalities.
Allocation of resources for hardware upgrades, software licensing, and training programs.
Project team assigned, including project manager, cloud experts, and training coordinator.
Training of Implementation Staff:
Client Resource Allocation:
Client Communication Plan:
Structured communication plan to keep stakeholders informed.
Regular project updates, pre-rollout sessions, and post-implementation feedback mechanisms.
Cost Implications and Required Manpower:
Projected budget of 5 million CAD covering software licenses, hardware upgrades, and training programs.
Full-time involvement of project management team, selection of IT staff, and temporary contractors as needed.
Impact of Implementation Strategy:
Expected improvements in data processing, decision-making capabilities, and information security.
Enhanced customer service and competitive position in the market.

## Slide 19: Costs/Benefits & ROI
Assumptions for ROI Calculation:
Annual Revenue Increase: Due to stronger efficiency and customer reach, there's a predicted annual sales boom of $50,000 in Year 1, developing through $25,000 every year.
Savings from Efficiency: Estimated at $20,000 yearly from reduced operational prices due to cloud efficiency.
ROI Calculation:
Total Costs (5 Years): $270,000
Total Benefits (5 Years): $600,000
ROI: [(Total Benefits - Total Costs) / Total Costs] * 100 = [(600,000 - 270,000) / 270,000] * 100 = 122.22%
Item | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Total
Cloud Infrastructure | $60,000 |  |  |  |  | $60,000
Digital Marketing | $4,000 | $4,000 | $4,000 | $4,000 | $4,000 | $20,000
Data Protection | $15,000 | $2,000 | $2,000 | $2,000 | $2,000 | $23,000
Customer Support | $7,000 | $2,000 | $2,000 | $2,000 | $2,000 | $15,000
Training | $8,000 |  |  |  |  | $8,000
Technical Integration | $45,000 | $5,000 | $5,000 | $5,000 | $5,000 | $65,000
Aligned with Business Goals | $10,000 | $5,000 | $5,000 | $5,000 | $5,000 | $30,000
Innovation | $12,000 | $3,000 | $3,000 | $3,000 | $3,000 | $24,000
Competitive Advantage | $12,000 | $8,000 | $8,000 | $8,000 | $8,000 | $44,000
Total Yearly | $174,000 | $24,000 | $24,000 | $24,000 | $24,000 | $270,000

## Slide 20: Database Design and Data Elements
Key Data Elements:
Customer: ID, Name, Contact Details, Account Info, Transaction History
Account: ID, Customer Link, Type, Balance, Status
Transaction: ID, Account Link, Type, Amount, Timestamp
Operational Metrics: ID, Project Link, Metric Name, Value, Date

## Slide 21: To-Be Process Design
Optimized Data Collection | Enhanced Data Storage | Streamlined Data Processing | In-depth Data Analysis | Improved Data Access | Robust Security Measures
Automation: Utilize automated methods and real-time interfaces. Capture client transactions, account activities, and market data swiftly. Reduce manual entry; automate data collection from various sources. | Cloud Storage: Securely store data in the cloud. Eliminate fragmented storage across multiple systems. Establish a centralized data repository for integrity, accessibility, and scalability. Advanced Technologies: Implement advanced data management technologies. Ensure efficient storage and retrieval. | Automation: Automate processing using powerful algorithms and analytics tools. Include sorting, filtering, cleansing, and normalization. Minimize batch processing and manual interventions. | Advanced Analytics: Utilize advanced analytics for valuable insights. Understand customer behavior, market trends, and business performance. Provide real-time analytics dashboards and reports for strategic planning. | Secure Access: Provide authorized users secure and intuitive access. Implement role-based permissions for data security. Automation: Automate requests for data access and specialized reports. Minimize manual approval processes for faster response. | Preventative Measures: Implement measures to prevent unauthorized access and breaches. Mitigate cyber dangers through encryption and access controls. Compliance: Conduct regular security audits to ensure adherence to industry standards and regulations.

## Slide 22: Transition Requirements
Data Migration: Develop a detailed plan to move data from on-premises to cloud platforms, with prioritization based on data relevance and operational impact. Perform thorough testing to ensure data integrity.
Legacy System Decommissioning: Catalogue and schedule the phase-out of legacy systems, reducing impact on operations. Implement archiving and backup for historical data.
User Training and Adoption: Launch comprehensive training programs to familiarize users with the new system, providing ongoing support and gathering feedback for improvements.
Change Management: Execute a strategy to minimize resistance and enhance system acceptance, maintaining clear communication and defined roles for the transition team.
Post-transition Evaluation: Assess the effectiveness of the transition, identify improvement areas, and document lessons learned for future enhancements.

## Slide 23: Conclusions and Next Steps
Conclusions
Operational Efficiency Improved: Streamlined operations and reduced IT costs align with BMO's strategic objectives.
Enhanced Customer Experience: Leveraged data analytics for better customer service, leading to higher satisfaction and engagement.
Strong ROI: Projected financial benefits justify the investment, with a significant return on investment observed.
Robust Security Compliance: Enhanced data protection measures ensure compliance with global standards.
Next Steps
Ongoing Monitoring & Optimization: Regularly evaluate system performance and scalability to adapt to BMO's evolving needs.
Expand Training Programs: Implement continuous learning for staff to ensure proficiency with new technologies.
Enhance Data Analytics: Integrate additional data sources and explore advanced analytical tools for deeper insights.
Stakeholder Feedback: Conduct a thorough post-implementation review and regular feedback sessions to refine processes and technologies.
Plan Future Enhancements: Prepare for the next phase of digital transformation, focusing on artificial intelligence and machine learning.

## Slide 24: References
Bank of Montreal Operating Income 2010-2023 | BMO. (n.d.). MacroTrends. https://www.macrotrends.net/stocks/charts/BMO/bank-of-montreal/operating-income
Bank of Montreal (BMO) - Market capitalization. (n.d.). https://companiesmarketcap.com/bank-of-montreal/marketcap/
BMO Financial Group. (2023, December 1). BMO Financial Group Reports Fourth Quarter and Fiscal 2023 Results. PR Newswire. https://www.prnewswire.com/news-releases/bmo-financial-group-reports-fourth-quarter-and-fiscal-2023-results-302003193.html#:~:text=Fiscal%202023%20Compared%20with%20Fiscal,of%20%2411.73%2C%20compared%20with%20%2413.23
Organimi. (2023, June 21). BMO's Organizational Structure [Interactive Chart] Organimi. https://www.organimi.com/organizational-structures/bmo/
Brinks, R. (n.d.). Compare the Big Five Banks in Canada 2022 | Finder Canada. Finder CA. https://www.finder.com/ca/banking/big-five-banks
Kenton, W. (2021, July 31). The Big 5 Banks in Canada. Investopedia. https://www.investopedia.com/terms/b/bigfivebanks.asp
Scotiabank SWOT Analysis Matrix [step by step] Weighted SWOT. (n.d.). Fern Fort University. http://fernfortuniversity.com/term-papers/swot/1433/1146-scotiabank.php
Xaif. (n.d.). Elaborative SWOT Analysis of CIBC - 2023 Case Study | IIDE. https://iide.co/case-studies/swot-analysis-of-cibc/
Shastri, A. (2022). Thorough SWOT Analysis of Royal Bank of Canada - 2022 | IIDE. https://iide.co/case-studies/swot-analysis-of-royal-bank-of-canada/
Sy, K. (2023, June 14). BMO ranks first in customer satisfaction with online banking in the J.D. Power 2023 Canada Online Banking Satisfaction Study. About BMO. https://about.bmo.com/bmo-ranks-first-in-customer-satisfaction-with-online-banking-in-the-j-d-power-2023-canada-online-banking-satisfaction-study/
The4. (n.d.). What are the Strengths, Weaknesses, Opportunities and Threats of Bank of Montreal (BMO)? SWOT Analysis. Dcf-Fm. Retrieved January 21, 2024, from https://dcf.fm/blogs/blog/bmo-swot-analysis
Munez, H. (2018, November 12). Executives walking through a new warehouse. Business Strategy. https://commercial.bmo.com/en/ca/resources/business-strategy/next-step-preparing-growth/
Shastri, A. (n.d.). Detailed SWOT Analysis of Bank of Montreal - 2022 | IIDE. https://iide.co/case-studies/swot-analysis-of-bank-of-montreal/
BMO. (2021, July 14). Digital Transformation: How to Future-Proof Your Business. https://commercial.bmo.com/en/ca/resources/wealth-management/digital-transformation-how-future-proof-your-business/
BMO Financial Group. (2023, August 24). How BMO’s AI and analytics expertise is growing the good – in business and in life. https://about.bmo.com/how-bmos-ai-and-analytics-expertise-is-growing-the-good-in-business-and-in-life/
Sy, K. (2023, June 6). How cloud technology drives growth and progress - About BMO. About BMO. https://about.bmo.com/how-cloud-technology-drives-growth-and-progress/
Bank of Montreal. (2024). BMO 2023 social responsibility report. Retrieved March 2024, from https://our-impact.bmo.com/wp-content/uploads/2024/03/BMO_2023_SR_EN.pdf

## Slide 25: Thank you Any Questions?